Defiant FleetOps v0.1

Schema Derivation & Build Handoff — v1.1

Defiant Inds. Inc. — 4 September 2026

Governing authority: FleetOps Architecture & Boundary v0.1 (frozen 4 September 2026, consolidated rewrite)

Purpose: this document is the input from which the project coordinator writes Codex implementation prompts and Claude Code review prompts, one slice at a time.

# 0. Authority and Standing Rule

The Architecture & Boundary document is the contract. This handoff derives an implementation from it and adds nothing to it.

The schema exercise may expose implementation questions. It may not reinterpret the nineteen decisions (D1–D19), the source-of-truth matrix, the build order, the v0.1 acceptance scenario, or the non-goals. If implementation genuinely cannot satisfy one of them, that is raised as an architecture amendment request using the template in Section 9. It is never resolved in SQL, in a migration, or in a code comment.

A Codex STOP on encountering such a conflict is a successful governance result, not a failed task.

Every slice below cites the decisions it must honour. Reviewers check the diff against those decisions, not against the slice description alone.

# 1. Implementation Decision (ADR-001)

Recorded here, not in the architecture document, so that a future language change does not amend the architecture.

| Field | Value |
| --- | --- |
| Decision | Python 3.13+ / FastAPI / Pydantic v2 / SQLAlchemy 2.x / Alembic / PostgreSQL 16 core. TypeScript + React (Next.js) PWA capture client with IndexedDB offline store. pytest for all server-side proof. |
| Status | Accepted |
| Reason | Transactional, human-paced workload with no systems-language performance requirement; existing Defiant testing discipline is pytest-based; ecosystem maturity; velocity on correctness questions (legal transition, provenance preserved, offline conflict, history reconstruction) outweighs runtime characteristics. |
| Rejected | C++ (no upside). Rust for the core (velocity cost with no compensating requirement). Both remain open for FleetOps Edge at v0.5, decided against actual hardware; Go is the likely first choice there. |

## 1.1 Layer responsibility

| Layer | Owns |
| --- | --- |
| PostgreSQL | Foreign keys and uniqueness; immutable-history permissions (no UPDATE/DELETE for the application role on history tables); projection write restrictions (column-level grants); atomic transition and movement functions; organization isolation; transactional outbox table; database-level invariants and reconciliation queries. |
| Python service | Allowed lifecycle transition graph; authorization decisions; exception generation; receipt reconciliation; offline conflict semantics; workflow orchestration; integration trust evaluation (v0.5). |
| pytest | Proves both layers keep honouring the frozen contracts. Every slice ships invariant tests and adversarial (negative) tests, not just behaviour tests. |
| PWA client | Scan-first capture; local operation queue; sync; conflict surfacing. Holds no authority; every operation is validated server-side. |

PostgreSQL is not to become a stored-procedure application. Functions exist only where atomicity across history-insert and projection-update justifies them (transition, movement, assignment, ownership and custody change).

# 2. Repository and Environment (deterministic)

## 2.1 Assumptions to confirm before Slice 1

These are the only open items. Confirm or override in chat; the coordinator then treats them as fixed.

- A1 — Repository: GitHub Joefear/defiant-fleetops, local path C:\Users\samcf\Desktop\Dev\defiant-fleetops, branch main.

- A2 — v0.1 authentication: local users with argon2 password hashes and opaque bearer session tokens; a single organization seeded by migration. No external identity provider in v0.1.

- A3 — Evidence storage: local filesystem under a configured root, behind a storage interface. Object storage is an adapter swap later.

- A4 — Label output: a file-based adapter (PNG/PDF) is the reference implementation; a ZPL adapter is included but not required to pass acceptance.

## 2.2 Repository layout

server/fleetops/            Python package

server/fleetops/db/         SQLAlchemy models, session, roles

server/fleetops/domain/     transition graph, reconciliation, exceptions

server/fleetops/api/        FastAPI routers

server/fleetops/capture/    capture operation contract and conflict semantics

server/fleetops/labels/     templates, print service, printer adapters

server/fleetops/evidence/   attachment storage interface and adapters

server/alembic/             migrations

server/tests/               pytest; invariant/, adversarial/, acceptance/

client/                     Next.js PWA

docs/architecture/          Architecture & Boundary v0.1 (copied verbatim), ADR-001, amendment requests

## 2.3 Fixed conventions

- Identifiers: UUIDv7 generated in Python (uuid6 package), stored as native uuid. Display codes are separate text columns. No natural keys. No external identifier is ever a primary or unique key on a FleetOps entity (D1, D2).

- Enumerations: text columns with CHECK constraints, never PostgreSQL enum types. The allowed set lives in one Python module per enumeration and the CHECK is generated from it.

- Timestamps: timestamptz, always UTC. Facilities carry an IANA time zone (D11).

- Every tenant-owned table carries org_id (not null, FK to organizations). Static reference tables do not (D18).

- Every history table carries actor_id, occurred_at, recorded_at. recorded_at is set server-side and cannot be supplied by the client (D10, D11).

- Two database roles: fleetops_migrator (DDL owner) and fleetops_app (runtime). fleetops_app receives explicit grants only; nothing is granted by default.

- History tables: fleetops_app has INSERT and SELECT only. No UPDATE, no DELETE, and this is asserted by a test that attempts both and expects a permission error (D3, D6).

- Projection columns (current_state, version, current_location_id, current_assignment_id, owner_party_id, custodian_party_id on assets) are excluded from fleetops_app column-level UPDATE grants. They change only through the SECURITY DEFINER functions owned by fleetops_migrator (D3, D7).

- Tests run against a real PostgreSQL 16 instance, never SQLite. Permission tests are meaningless otherwise.

## 2.4 Git and workflow rules

- Commit identity Sam Cleaver <SamCleaverFL@gmail.com>; never change git identity or config; no Co-Authored-By or AI attribution lines.

- Never stage unrelated changes; never commit generated databases, keys, exports, or caches; .claude/settings.local.json stays untouched and untracked.

- Four-role workflow: coordinator writes prompts and decides PASS/STOP; Codex implements and does not commit or push; Claude Code reviews the actual diff and commits and pushes only on PASS. When Claude Code is unavailable, Codex may commit only on explicit authorization from Sam.

- One slice open at a time. A slice is closed only when its acceptance tests exist, pass, and the reviewer confirms the cited decisions are honoured.

- Codex model: GPT-5.6 Sol / Extra High for Slices 1, 2, 5, 6, 7, 9, 10, 11, 13, 15 (auth, transactional, permission, and conflict-sensitive). GPT-5.6 Sol / High for Slices 3, 4, 8, 12. GPT-5.6 Terra / Medium for Slice 14 (UI).

- Test count is not evidence. Each slice names the invariants its tests must prove.

# 3. v0.1 Asset Lifecycle (derived, not new)

The architecture fixes the transition doctrine (D3) and orthogonality (D8) but leaves the v0.1 state set to derivation. This is the derived set. Assets do not exist before receipt (D5: the receipt creates the asset), so there is no ORDERED state.

| State | Meaning | Allowed next states |
| --- | --- | --- |
| RECEIVED | Physically received, identity created, not yet placed | IN_STOCK, ON_HOLD |
| IN_STOCK | Placed in a location, unconfigured | CONFIGURING, ON_HOLD, RETIRED |
| CONFIGURING | Being imaged / configured | READY, ON_HOLD |
| READY | Configured, available to assign | DEPLOYED, IN_STOCK, ON_HOLD |
| DEPLOYED | Assigned and in use | ON_HOLD, OUT_OF_SERVICE, READY |
| ON_HOLD | Unavailable pending investigation; location and assignment unchanged (D8) | previous state, OUT_OF_SERVICE |
| OUT_OF_SERVICE | Failed or withdrawn; not usable | CONFIGURING, RETIRED |
| RETIRED | Terminal. Disposal evidence required (D17) | none |

The graph lives in server/fleetops/domain/lifecycle.py as data. Legality is checked in Python before the database function is called. The database function does not know the graph; it knows atomicity (Section 1.1).

State never encodes location, custody, ownership, or assignment (D8). Changing state changes none of them.

# 4. Build Slices

Fifteen slices. Each is a distinct capability with its own acceptance. No slice is a plan, a review, or a close-out. Deferred work (Section 10 of the architecture) is not present and must not be pulled forward.

## Slice 1 — Scaffold, roles, migration baseline, test harness

Honours: D3, D18, Section 12

Goal: A repository in which the enforcement mechanisms exist before any domain table does.

Deliverables:

- Repository layout per 2.2; pyproject with pinned versions; Alembic initialised with an empty baseline.

- Migration creating roles fleetops_migrator and fleetops_app with the default-deny grant posture; a helper that later migrations call to apply the standard history-table grant pattern.

- pytest fixtures: fresh database per session, migrations applied, a connection as fleetops_app and a connection as fleetops_migrator.

- docs/architecture/: Architecture & Boundary v0.1 (verbatim), ADR-001.md (Section 1 of this handoff), future-notes.md (Appendix B of the architecture document, transcribed as-is and headed NON-NORMATIVE), amendments/TEMPLATE.md (Section 9 of this handoff).

- docs/reference/anduril-factory-systems-problem.md: Appendix C of the architecture document, transcribed as-is. The full posting is not copied into the repository.

Acceptance (all must exist and pass):

- alembic upgrade head and downgrade base run clean on an empty database.

- A test proves fleetops_app has no privileges on a throwaway table until explicitly granted.

- A test proves the migrator-only connection can create a SECURITY DEFINER function that fleetops_app can EXECUTE but whose underlying table it cannot UPDATE.

STOP if: the environment cannot provide a real PostgreSQL 16 instance for tests.

## Slice 2 — Organizations, parties, actors, authentication

Honours: D7, D10, D18, A2

Goal: Tenancy, the party model, typed actors, and authenticated human identity.

Deliverables:

- organizations; parties (org-scoped; roles as a set: VENDOR, MANUFACTURER, CUSTOMER, CARRIER, SUBCONTRACTOR, INTERNAL); actors (org-scoped; type in HUMAN, SYSTEM, DEVICE, INTEGRATION; display name; active flag).

- users (HUMAN actor link, argon2 hash) and sessions (opaque token, expiry). FastAPI dependency resolving the current actor; every write endpoint requires it.

- Seed migration: one organization, one INTERNAL party representing Defiant, one HUMAN actor and user.

Acceptance (all must exist and pass):

- Cross-organization isolation: a query issued in org A cannot return a party or actor from org B, proven by test.

- A DEVICE actor can be created without a user row; a write attributed to it records actor_id and actor type.

- Any write endpoint called without a valid session returns 401 and writes nothing.

## Slice 3 — Catalog: items and external references

Honours: D1, D2, D13, D18

Goal: What kind of thing each physical thing is, and how other systems refer to it, without letting their identifiers become ours.

Deliverables:

- items: manufacturer_party_id, manufacturer_part_number, revision, description, uom (text, CHECK), serialized (bool), export_classification (ECCN/USML text, nullable), export_controlled (bool), active.

- external_references: entity_type, entity_id, system, reference_type, external_value; unique on (org_id, system, reference_type, external_value). Polymorphic by (entity_type, entity_id); no FK to a specific table.

- CRUD endpoints for items; endpoints to attach and list external references for any entity type.

Acceptance (all must exist and pass):

- Two items may share a distributor part number in external_references but not the same (manufacturer, MPN, revision) triple.

- A test proves no query path resolves an entity by external_value alone without the FleetOps id being the returned key.

- uom on items is the default only; a test in Slice 8 proves changing it does not alter recorded lines (D13).

## Slice 4 — Space: facilities and locations

Honours: D11, D18

Goal: Where things can be.

Deliverables:

- facilities: name, timezone (IANA, validated); locations: facility_id, parent_location_id (nullable), code, name, kind (SITE, ROOM, RACK, BIN, STATION, DOCK, VEHICLE, OTHER), active.

- Endpoints to create and list; a path-resolution helper returning the ancestry of a location.

Acceptance (all must exist and pass):

- A location cannot be its own ancestor (cycle test).

- Location codes are unique within a facility, not globally.

## Slice 5 — Assets, identifiers, controlled transitions

Honours: D1, D3, D8, D10, D11, Section 3

Goal: Individually identified things with an immutable transition history and an enforced projection.

Deliverables:

- assets: item_id, asset_tag (text, unique per org), owner_party_id, custodian_party_id, current_location_id (nullable), current_assignment_id (nullable), current_state, version (int), plus descriptive mutable fields.

- asset_identifiers: asset_id, type (MANUFACTURER_SERIAL, PCB_SERIAL, MAC, IMEI, OTHER), value; unique on (org_id, type, value) where value is not null; supports UNREADABLE marker with reason.

- asset_transitions: asset_id, from_state, to_state, reason, actor_id, occurred_at, recorded_at, evidence_ref (nullable), corrects_transition_id (nullable), client_op_id (nullable).

- SECURITY DEFINER function transition_asset(asset_id, expected_version, from_state, to_state, reason, actor_id, occurred_at, client_op_id): verifies expected_version against assets.version AND verifies from_state against the latest asset_transitions row for the asset (not only the projection — D3); inserts transition; updates projection; increments version; all in one transaction. Raises on mismatch.

- Python lifecycle module holding the Section 3 graph; service layer checks legality then calls the function.

- Reconciliation query: for every asset, latest transition to_state equals current_state. Exposed as a health endpoint and as a test.

Acceptance (all must exist and pass):

- Permission test: as fleetops_app, UPDATE assets SET current_state fails; UPDATE assets SET description succeeds; UPDATE or DELETE on asset_transitions fails.

- Concurrency test: two transitions with the same expected_version — exactly one succeeds, the other raises, version increments once.

- Corrupted-projection test: a migrator connection deliberately sets current_state inconsistent with history; the next transition is rejected on the history check, and reconciliation reports the asset.

- Illegal-edge test: READY → RETIRED is rejected in Python before any database call.

- ON_HOLD test: entering and leaving ON_HOLD leaves location, custody, ownership, and assignment unchanged.

STOP if: the atomic function cannot be made to verify against history without a design not in this handoff — raise, do not simplify to projection-only.

## Slice 6 — Movement, custody, and ownership history

Honours: D6, D7, D10, D11

Goal: Location, custody, and ownership as temporal facts with maintained projections.

Deliverables:

- asset_movements (from_location_id, to_location_id, actor, occurred_at, recorded_at, reason, corrects_movement_id, client_op_id) with function move_asset(asset_id, expected_version, to_location_id, ...) updating current_location_id and version.

- asset_custody_changes and asset_ownership_changes with the same pattern and functions change_custody(...) and change_ownership(...).

- Reconciliation queries for all three projections.

Acceptance (all must exist and pass):

- Permission tests as in Slice 5 for the three history tables and their projection columns.

- History test: after five movements, the full sequence of locations with actor and both timestamps is returned in order; the projection equals the last.

- Move-does-not-transition test: a movement leaves current_state unchanged.

## Slice 7 — Assignment and configuration records

Honours: D6, D7, D8, D10

Goal: Who or what an asset is assigned to, and what configuration it carries, both as history.

Deliverables:

- assignments: asset_id, assignee_type (ACTOR, LOCATION, PARTY), assignee_id, started_at, ended_at (nullable), actor, recorded_at, reason, corrects_assignment_id. Function assign_asset(...) closes any open assignment and opens the new one, updating current_assignment_id and version atomically. Function unassign_asset(...).

- asset_configurations: asset_id, image_name, image_version, config_profile, notes, applied_by actor, applied_at, recorded_at, evidence_ref. Append-only, no projection; "current configuration" is the latest row.

Acceptance (all must exist and pass):

- Assigning to a station while DEPLOYED and then placing ON_HOLD leaves the assignment open (D8).

- A second assignment closes the first with ended_at set; both rows persist.

- Permission test: no UPDATE/DELETE on assignments or asset_configurations for fleetops_app.

## Slice 8 — Procurement: purchase orders and lines

Honours: D2, D5, D13

Goal: What was expected, recorded so that it can never be edited to match what arrived.

Deliverables:

- purchase_orders: vendor_party_id, po_number (display code), status (DRAFT, ISSUED, CLOSED, CANCELLED), issued_at, actor, notes.

- purchase_order_lines: po_id, line_number, item_id, quantity, uom (copied from item at line creation, immutable thereafter), unit_price, expected_date, supersedes_line_id (nullable).

- Rule: while DRAFT, lines are editable. Once ISSUED, lines are immutable; an amendment creates a new line with supersedes_line_id and marks the old line superseded. Enforced in Python and by a trigger rejecting UPDATE of quantity/uom/unit_price on lines whose PO is ISSUED.

Acceptance (all must exist and pass):

- Immutability test: updating a line on an ISSUED PO fails at the database even via the migrator connection when the trigger is active.

- D13 test: changing the item default uom after a line exists does not change the line.

- Supersession test: history shows both lines; only the new one is active.

## Slice 9 — Receiving and reconciliation exceptions

Honours: D1, D5, D10, D11, D13, D17

Goal: What actually arrived, creating assets for serialized items and raising every disagreement as a record.

Deliverables:

- receipts: vendor_party_id, po_id (nullable), received_at, dock_location_id, actor, recorded_at, packing_reference. receipt_lines: receipt_id, po_line_id (nullable — unexpected items have none), item_id, quantity, uom, condition (GOOD, DAMAGED, OPENED, UNKNOWN), notes.

- For serialized items: each received unit creates an asset in RECEIVED state, an asset_identifier (or an UNREADABLE marker), and links the asset to the receipt line. For non-serialized items in v0.1: the receipt line is recorded; no inventory balance is created (stock units are v0.4).

- Reconciliation service comparing receipt lines to PO lines and emitting exceptions with these exact semantics: SHORT (PO line quantity exceeds received quantity across its receipt lines); OVER (received exceeds ordered); SUBSTITUTION (a receipt line linked to a PO line carries a different item); DAMAGED and OPENED (receipt line condition); SERIAL_UNREADABLE (a serialized unit received with the UNREADABLE identifier marker); SERIAL_MISMATCH (a captured serial conflicts with an identifier already on record); UNEXPECTED_ITEM (a receipt line with no PO line); QUANTITY_VARIANCE (receipt line quantity disagrees with the packing reference count). The PO is never written by this service.

- Receiving endpoint accepting the full acceptance-scenario delivery in one call or line by line.

Acceptance (all must exist and pass):

- Scenario test: the Section 9 delivery — 6 workstations (5 at ordered configuration, one of those with an unreadable serial; 1 at a substituted configuration), 1 of 2 scanners, 1 printer, 1 appliance, 1 accessory not on the PO — produces exactly four exceptions, SUBSTITUTION, SERIAL_UNREADABLE, SHORT, and UNEXPECTED_ITEM, each referencing the correct receipt line and PO line; creates exactly 9 assets in RECEIVED state; records the accessory as a receipt line with no asset and no balance; and leaves every PO line byte-identical.

- Unit-price provenance test: an asset's cost is resolved through receipt line → PO line → unit_price, with no cost column on the asset.

STOP if: a case arises where the only way to represent what arrived is to alter the PO — raise as amendment, do not alter.

## Slice 10 — Exceptions and correction doctrine

Honours: D5, D6, D10

Goal: Disagreements and mistakes as first-class records; corrections that never touch what they correct.

Deliverables:

- exceptions: type (CHECK list: the nine Slice 9 types plus SYNC_CONFLICT and GENERAL; MISSING_LOT and BALANCE_NEGATIVE reserved in the CHECK for v0.4 with nothing producing them), severity, entity_type, entity_id, related refs, status (OPEN, ACKNOWLEDGED, RESOLVED, WAIVED), opened_by actor, opened_at, resolved_by, resolved_at, resolution_note. Status changes are recorded in exception_events (append-only); status on exceptions is a projection.

- Correction service: correct_movement(), correct_transition(), correct_assignment(), correct_receipt_line() each writing a reversing row and a corrected row, both carrying corrects_*_id and a mandatory reason, and re-establishing the projection atomically.

- Endpoints for listing open exceptions by entity and for applying corrections.

Acceptance (all must exist and pass):

- Correction test: a mis-keyed movement is corrected; three rows exist (original, reversal, correct); projection equals the correct location; the original row is unchanged.

- Permission test: exceptions rows cannot be UPDATEd by fleetops_app except through the projection function; exception_events cannot be UPDATEd or DELETEd at all.

- Reason-required test: a correction without a reason is rejected.

## Slice 11 — Evidence: attachments

Honours: D17, A3

Goal: Immutable, content-addressed evidence captured at the moment of attachment.

Deliverables:

- attachments: sha256, byte_size, media_type, storage_key, source_type (PHOTO, DOCUMENT, SCAN, REPORT, CERTIFICATE, OTHER), captured_by actor, captured_at, recorded_at, supersedes_attachment_id (nullable), original_filename. attachment_links: attachment_id, entity_type, entity_id, link_role (RECEIVING_EVIDENCE, DISPOSAL_EVIDENCE, CONFIG_EVIDENCE, EXCEPTION_EVIDENCE, OTHER).

- Storage interface with a filesystem adapter; write-once semantics (an existing key is never overwritten).

- Upload endpoint computing the hash server-side and rejecting a client-supplied hash that does not match.

Acceptance (all must exist and pass):

- Immutability test: no UPDATE/DELETE on attachments or attachment_links for fleetops_app; re-uploading identical bytes returns the existing attachment id.

- Supersession test: a modified file becomes a new attachment with supersedes_attachment_id set; the original remains retrievable.

- Hash test: stored bytes hash to the recorded sha256.

## Slice 12 — Labels and machine-readable identity

Honours: D14, D15, A4

Goal: Printed labels whose machine-readable content is exactly the opaque identifier.

Deliverables:

- label_templates (name, target entity type, human-readable field layout, symbology in CODE128 or DATAMATRIX); print_jobs (template_id, entity_type, entity_id, requested_by actor, requested_at, status, adapter_name).

- Print service resolving an entity, rendering the template, and dispatching to a printer adapter behind an interface. File adapter (PNG and PDF) as reference; ZPL adapter producing ZPL text to a file or socket.

- Endpoint: print label for an asset; batch print for a receipt.

Acceptance (all must exist and pass):

- Payload test: the decoded barcode payload equals the asset UUID string and nothing else, for both symbologies, verified by decoding the rendered image.

- Composite-payload test: a template attempting to encode asset_tag or any other field in the symbology is rejected at template validation.

- Adapter isolation test: no module outside fleetops/labels/adapters imports anything Zebra- or ZPL-specific.

## Slice 13 — Capture API and offline operation contract

Honours: D3, D10, D11, D12, Section 7 idempotency

Goal: The single server-side entry point for scanned operations, with idempotency and the two-class conflict doctrine.

Deliverables:

- capture_operations: operation_id (client-generated UUID, unique), actor_id, client_id, client_epoch, client_seq, entity_type, entity_id, expected_version, operation (RECEIVE_SCAN, MOVE, ASSIGN, UNASSIGN, TRANSITION, ATTACH_EVIDENCE, RESOLVE), payload (jsonb), occurred_at (client claim), recorded_at (server), sync_state (APPLIED, REJECTED, DUPLICATE; PENDING_GOVERNANCE reserved in the CHECK for v0.5 with nothing producing it), result (jsonb).

- POST /capture/operations accepting a batch; each operation processed independently in its own transaction; a repeated operation_id returns the original result with sync_state DUPLICATE and writes nothing.

- Conflict semantics: MOVE, ASSIGN, UNASSIGN, TRANSITION reject on expected_version mismatch, record sync_state REJECTED, and open a SYNC_CONFLICT exception carrying expected versus current state. ATTACH_EVIDENCE and RESOLVE are version-independent and always apply. (Quantity operations are v0.4 and are not present; the BALANCE_NEGATIVE branch of D12 is reserved, not implemented.)

- GET /resolve/{uuid} returning entity type and summary for any FleetOps identifier — the scanner's first call after every scan.

- Ordering: operations from one (client_id, client_epoch) are applied in client_seq order; a gap is applied but flagged.

Acceptance (all must exist and pass):

- Two-scanner test (D12 scenario): client A offline moves asset X (expected v17) to Line 1; client B online moves X to Line 2 (now v18); A syncs; A's operation is REJECTED, a SYNC_CONFLICT exception exists naming expected v17/Stockroom versus current v18/Line 2, and X remains at Line 2.

- Idempotency test: the same batch submitted three times produces one set of effects and three responses with identical results.

- Clock test: occurred_at from the client is stored as supplied; recorded_at is server time; an occurred_at in 1970 is accepted and stored, not corrected.

- Epoch test: a client that resets its sequence under a new epoch is accepted; the same sequence numbers under the old epoch are treated as duplicates only if operation_id matches, otherwise flagged.

STOP if: implementing the conflict doctrine would require a last-writer-wins path anywhere — raise, do not add it.

## Slice 14 — Scan-first PWA capture client

Honours: D14, D15, D12, A2

Goal: The floor interface: scan, act, done — working with the network down.

Deliverables:

- Next.js PWA with camera-based and keyboard-wedge scanning (a USB or Bluetooth scanner acting as keyboard input). Every screen begins with a scan.

- Flows: receive (scan PO or receipt, scan each unit, capture serial or mark unreadable, photograph, record condition); move (scan asset, scan location); assign (scan asset, scan station or select person); transition (scan asset, choose legal next state — legality fetched from the server, not hard-coded).

- IndexedDB operation queue with operation_id, client_id, epoch, seq, expected_version, payload, occurred_at. Background sync worker posting batches to /capture/operations. Conflict inbox showing REJECTED operations with expected-versus-current detail.

- Session handling against the Slice 2 bearer token.

Acceptance (all must exist and pass):

- Manual acceptance walkthrough documented in client/ACCEPTANCE.md and executed against the Slice 9 scenario: every receiving step completes without typing a serial except when the label is unreadable.

- Offline test: with the API unreachable, three operations queue; on reconnect they sync in order; one is deliberately made to conflict and appears in the inbox.

- Unit tests for queue ordering and epoch reset.

## Slice 15 — Acceptance harness and history reconstruction

Honours: Section 9, Section 12, D3, D7

Goal: The v0.1 pass condition as an executable test, and the endpoint that proves any unit's history can be reconstructed.

Deliverables:

- GET /assets/{id}/history returning, in occurrence order: receipt and PO line and vendor and unit price; every transition; every movement; every custody and ownership change; every assignment; every configuration; every exception; every attachment link; every correction, with reversals shown. Actor and both timestamps on each entry.

- server/tests/acceptance/test_v0_1_scenario.py executing the full Section 9 scenario end to end through the API: receive the delivery and assert the exact four exceptions; label all nine assets; scan into locations; configure; assign; run an offline conflict; apply a correction; fail one workstation to OUT_OF_SERVICE; assign a replacement; retire the failed unit with disposal evidence; then reconstruct its history and assert every expected entry is present and every projection reconciles.

- Health endpoint aggregating all reconciliation queries from Slices 5, 6, 7, 10.

Acceptance (all must exist and pass):

- The scenario test passes against a fresh database with no manual steps.

- The history endpoint output for the retired workstation contains no entry that lacks an actor, and contains the reversal-and-correction pair from the mis-keyed movement.

- Reconciliation health returns zero discrepancies at the end of the scenario, and correctly reports one after a deliberate migrator-side corruption.

STOP if: passing requires any capability listed in Section 10 of the architecture (shipments, RMA, stock units, licensing) — the scenario has been mis-specified; raise it.

# 5. Invariant Test Register

These tests exist by the end of v0.1 and are run on every slice review thereafter. A slice that breaks one is not PASS.

| Invariant | Decision | Proven in |
| --- | --- | --- |
| fleetops_app cannot UPDATE or DELETE any history table | D3, D6 | Slices 5, 6, 7, 10, 11 |
| fleetops_app cannot write projection columns directly | D3, D7 | Slices 5, 6, 7 |
| Latest transition equals current_state; latest movement equals current_location | D3 | Slices 5, 6, 15 |
| History-verified expected state rejects a corrupted projection | D3 | Slice 5 |
| Cross-organization reads return nothing | D18 | Slice 2 |
| No external identifier is a key | D2 | Slice 3 |
| Line uom and unit_price immutable once issued; item default change does not propagate | D13 | Slice 8 |
| Receiving never writes the PO | D5 | Slice 9 |
| Corrections add rows, never modify | D6 | Slice 10 |
| Attachments immutable and content-hashed | D17 | Slice 11 |
| Barcode payload is exactly the UUID | D14 | Slice 12 |
| Version mismatch on state/location rejects; never last-writer-wins | D12 | Slice 13 |
| Duplicate operation_id applies once | Section 7 | Slice 13 |
| recorded_at is server-set; occurred_at stored as claimed | D11 | Slice 13 |
| Every write has an actor | D10 | Slices 2, 15 |

# 6. Explicitly Absent from v0.1

Mirrors Section 10 of the architecture. The coordinator rejects any prompt, and the reviewer rejects any diff, that introduces:

- Lots, stock units, stock movements, allocations, disposition, MSL or expiry fields, cycle counts (v0.4)

- Software licensing tables or endpoints (v0.2)

- Shipments, transfers between facilities as a workflow, RMA (v0.3)

- Bills of material, work orders, consumption, composition

- Costing beyond unit_price on the PO line; currency fields

- Requisition or request records, approval workflow, cost allocation logic (a cost-center reference on a PO line is permitted; calculation is not)

- Roles and permissions beyond authenticated actor identity

- Governed operations, policy-layer integration, or any Guardrail adapter (the PENDING_GOVERNANCE value is reserved; nothing produces it)

- Reporting endpoints, dashboards, customer-facing views

- Any integration adapter, outbox consumer, or edge service (the outbox table itself may be created in Slice 1 as an empty contract; nothing writes to it in v0.1)

- Any barcode symbology payload other than the UUID

# 7. Slice Order and Gate

Order is 1 through 15 as numbered. Slices 3 and 4 may be authored in one session but gate sequentially. Slice 14 may begin once Slice 13 is closed and must not be prompted earlier. Slice 15 opens only when 1 through 14 are closed.

Gate for each slice: acceptance tests present and passing on a real PostgreSQL 16; invariant register tests from prior slices still passing; reviewer confirms every cited decision against the diff; no item from Section 6 introduced; commit by Claude Code on PASS.

# 8. What the Coordinator Needs From Each Codex Report

- Slice number and the decisions it claims to honour

- Files created and modified

- The exact test names added, and the command that runs them

- Any STOP, with the decision it collides with and the smallest description of the collision

- No claims of "complete" for a capability whose acceptance test does not exist

# Document History

- 4 Sep 2026 — v1.0: initial derivation against the frozen architecture.

- 4 Sep 2026 — v1.1: aligned to the consolidated architecture rewrite. Slice 1 adds the non-normative docs deliverables (future notes, problem reference, amendment template). Slice 9 exception semantics made exact and scenario aligned to nine serialized units and four exceptions including SERIAL_UNREADABLE and SHORT. Slice 10 CHECK list finalised with reserved values. Slice 13 reserves PENDING_GOVERNANCE. Section 6 excludes request records and governance explicitly.

# 9. Architecture Amendment Request (template)

Filed in docs/architecture/amendments/ as AMR-NNN.md. Nothing is built against an amendment until Sam accepts it and the Architecture & Boundary document is revised.

AMR-NNN

Slice:            <n>

Decision(s):      <D#, Section #>

Collision:        <one paragraph — what the implementation cannot do without violating it>

Options:          <a> honour as written at cost X  <b> amend to Y  <c> defer capability>

Recommendation:   <one of a/b/c>

Status:           OPEN | ACCEPTED | REJECTED

Copyright © 2026 Defiant Inds. Inc. All rights reserved. Internal document.